# Auto Instagram Magazine Generator Project Plan

1. Project Goal

Build a system where user input automatically generates an Instagram-style magazine and displays it in HTML.

2. Development Strategy

- Phase 1 (Week 1–2): Build working visualization system (MVP)

- Phase 2 (Week 3–5): Add real data collection and simple analysis

- Phase 3 (Week 6–8): Improve usability and polish

3. Phase 1 (Week 1–2) – MVP

Goal: Input → Automatic magazine cards → HTML display

Tasks:

- Create GitHub repository and folder structure

- Build input UI (keyword, card count)

- Design magazine card layout (5 cards)

- Connect button to generate cards using sample JSON data

- Implement simple generation logic (title, summary, items)

Completion Criteria:

- Input changes output

- Cards are generated automatically

- Display works in browser

4. Phase 2 (Week 3–5) – Data Integration

Goal: Replace dummy data with real data

Tasks:

- Connect Google Places API

- Collect place data (name, rating, reviews, image)

- Clean data (remove duplicates, normalize names)

- Implement simple scoring system

- Extract trending keywords

5. Phase 3 (Week 6–8) – Enhancement

Goal: Make system usable

Tasks:

- Add multiple design templates

- Add edit mode (user can modify text)

- Improve UI/UX

- Add export (PNG)

- Optimize performance

6. Core Principle

Start with visible results first (visual output), then improve data quality later.

7. Immediate Next Steps

- Day 1: Create repo + basic HTML page

- Day 2: Design one card UI

- Day 3–4: Expand to 5 cards

- Day 5–6: Connect sample data

- Day 7: Add input-based generation